

\* 397th Ave – 247th St – 403rd Ave

 -Reshape and dig out: Projected start date is April-May

 -Prime and pave in June which will take approximately 1 week

 -Shoulder work

\*257th St – 406th Ave – 265th St

- Grinding: Projected start date is May and sections of the road will be closed except to local traffic

-Project will take approximately two to three months

-The road will remain gravel for the 2017 year with possible blacktop in 2018

\*Various Gravel Projects

\*Patching

 -397th Ave – 252nd St – 405th Ave

 -255th St – 409th Ave – 260th St

\*Crack Sealing

 -254th St – 397th Ave – 268th St

 -254th St – 403rd Ave – 265th St

 -Approximate work time will be two weeks

2017 Highway projects